**ROLES:**

* **Analysts:** Steve, William, Rita, Anna, Daniel
* **Designers**: Zoe, Yvette, John
* **Developers:** George, Tyler, Bill
* **Control Engineers:** Mike, Vicky, Charlotte

**RESOURCE DIAGRAM:**

|  |  |  |
| --- | --- | --- |
| **ACTIVITY** | RESOURCE type | **RESOURCE name** |
| A1 | 2 Analysts, 1 Con.Eng. | S, W, M |
| A2 | 3 Analysts, 1 Developer, 1 Con. Eng., 1 Designer | S,W, R, Z, G, V |
| A3 | 2 Analysts | W, R |
| B1 | 2 Designers | Z, Y |
| B2 | 2 Designers | Y, J |
| B3 | 1 Designer & 1 Analyst | Z, D |
| B4 | 2 Designers & 1 Analyst | Z, J, A |
| C1 | 3 Developers | G, T, B |
| C2 | 2 Developers & 1 Analyst | G, T, S |
| C3 | 1 Developer & 1 Con.Eng. | B, C |
| D1 | 2 Con.Eng. & 1 Dev. & 1Anal. | M, C, T, R |
| D2 | 1 Con.Eng. & 1 Developer | V, G |
| D3 | 1 Control Engineer | M |
| E1 | 1 Developer | B |
| E2 | 1 Analyst & 1 Con.Eng. | D, C |
| F1 | 2 Analysts | A, W |
| F2 | 2 Analysts | S, R |